Optic Up — Phase 3.5: Home Screen & Repo Restructure

Phase 3.5 — Infrastructure (between Module 1 phases) Dependencies: Phase 3 complete Location: modules/Module 1 - Inventory Management/docs/PHASE_3.5_SPEC.md

1. Overview

This phase is architectural — not a feature phase. It prepares the codebase for a multi-module future by:

- Renaming the GitHub repo from prizma-inventory to opticup

- Renaming index.html → inventory.html (the full inventory app)

- Creating a new index.html — a home screen with PIN login + module cards

- Adding "back to home" navigation in inventory.html header

- Updating all internal references and script paths

After this phase:

- opticalis.github.io/opticup/ → home screen (login + module cards)

- opticalis.github.io/opticup/inventory.html → full inventory management app

- Session passes between pages via sessionStorage (same domain, no re-login needed)

2. Execution Order

Step 1 — Rename GitHub repo: prizma-inventory → opticup

Step 2 — Update git remote URL in local clone

Step 3 — Rename index.html → inventory.html + update all internal script/link paths

Step 4 — Create new index.html (home screen)

Step 5 — Add "back to home" navigation in inventory.html

Step 6 — Verify everything works end-to-end

Step 7 — Documentation update

3. Step 1 — Rename GitHub Repo

Done manually in GitHub: Settings → Repository name → opticup → Rename

New URL: https://github.com/opticalis/opticup New Pages URL: https://opticalis.github.io/opticup/

GitHub automatically redirects old URLs for a period — but update the remote immediately after renaming.

4. Step 2 — Update Git Remote

git remote set-url origin https://github.com/opticalis/opticup.git

git remote -v   # verify

5. Step 3 — Rename index.html → inventory.html

Actions:

- git mv index.html inventory.html

- In inventory.html — no internal changes needed (all script src paths are relative and will still resolve correctly from the same root)

- Verify: all <script src="..."> and <link href="..."> paths still valid

One path that changes: the login modal's clearSession() currently reloads window.location.reload() — this will still work correctly since it reloads the current page (inventory.html).

6. Step 4 — Create new index.html (Home Screen)

6.1 Layout

┌─────────────────────────────────────────┐

│  [Logo diamond]                         │

│  Optic Up                               │

│  אופטיקה פריזמה                         │

│                                         │

│  ┌──────────┐  ┌──────────┐  ┌────────┐│

│  │ 📦       │  │ 👥       │  │ 💰     ││  ← blurred/grayed if not active

│  │ ניהול    │  │ לקוחות  │  │ חובות  ││

│  │ מלאי     │  │ (בקרוב)  │  │(בקרוב)││

│  └──────────┘  └──────────┘  └────────┘│

│                                         │

│         [ כניסה למערכת ]               │

│                                         │

└─────────────────────────────────────────┘

Before login:

- Logo + "Optic Up" + "אופטיקה פריזמה"

- Module cards visible but blurred (filter: blur(3px) + opacity: 0.4)

- Single "כניסה למערכת" button — prominent, centered

After successful login:

- Module cards unblur — active modules fully visible, inactive grayed out

- "כניסה למערכת" button replaced by employee name + logout (same pattern as inventory.html)

- Clicking active module card → navigate to that module's HTML file

6.2 Module Cards (Phase 3.5 — only one active)

| Module | Icon | Status | Link |
| --- | --- | --- | --- |
| ניהול מלאי | 📦 | ✅ Active | inventory.html |
| ניהול לקוחות | 👥 | 🔒 בקרוב | — |
| מעקב חובות | 💰 | 🔒 בקרוב | — |

Active card: full color, clickable, hover effect Inactive cards: grayscale + "בקרוב" badge, not clickable

6.3 Login Flow

- Page loads → loadSession() (from auth-service.js)

- If valid session → unblur cards, show user name, skip login

- If no session → cards blurred, show "כניסה למערכת" button

- Click "כניסה למערכת" → show PIN modal (same 5-box design as inventory.html)

- PIN success → initSecureSession() → unblur cards → show user name

- Click module card → window.location.href = 'inventory.html' (session already in sessionStorage — inventory.html will restore it automatically)

6.4 Files Required in index.html

<!-- Styles -->

<link rel="stylesheet" href="css/styles.css">

<!-- Scripts (minimal — only what's needed for auth) -->

<script src="js/shared.js"></script>

<script src="js/auth-service.js"></script>

Note: index.html does NOT load inventory modules — only shared.js and auth-service.js are needed for PIN login and session management.

6.5 Design Specs

- Background: same dark blue as the app (#1a2744 or similar)

- Cards: white/light, rounded corners, shadow, 200×160px minimum

- Active card hover: slight lift (transform: translateY(-4px))

- Inactive card: filter: grayscale(100%) opacity: 0.5, cursor: not-allowed

- "כניסה למערכת" button: large, centered, green (#10b981)

- PIN modal: identical to the one in inventory.html

- RTL layout

7. Step 5 — Add "Back to Home" Navigation in inventory.html

7.1 What to Add

A small navigation link/button in the inventory.html header that returns the user to the home screen. This is essential for multi-module UX — users need a clear way to switch between modules.

7.2 Placement

In the existing header bar of inventory.html, far-left side (since RTL, this is the "end" side — less prominent but always accessible):

┌──────────────────────────────────────────────────┐

│  [◁ מסך ראשי]     Optic Up — ניהול מלאי    [שם עובד ▾] │

└──────────────────────────────────────────────────┘

7.3 Behavior

- Click → window.location.href = 'index.html'

- Session persists (sessionStorage stays on same domain)

- No confirmation dialog needed — no data loss risk

- Style: subtle link, not a big button. Icon ◁ or 🏠 + "מסך ראשי"

7.4 Implementation Notes

- Add to the header section in inventory.html

- Minimal change — one <a> or <button> element + a few lines of CSS

- Should be visible to all roles (no permission gating)

8. Step 6 — Verification Checklist

Home Screen

- [ ] opticalis.github.io/opticup/ loads home screen

- [ ] Cards are blurred before login

- [ ] PIN login works, cards unblur after login

- [ ] Session restored on page refresh (no re-login)

- [ ] Click "ניהול מלאי" → navigates to inventory.html

Inventory App

- [ ] inventory.html session restored automatically (no login modal)

- [ ] "מסך ראשי" link visible in header

- [ ] Click "מסך ראשי" → returns to index.html with session intact

- [ ] Logout from inventory.html → clears session → returns to login modal

Home Screen Logout

- [ ] Logout from home screen → clears session → cards blur again

Old URL Redirect

- [ ] opticalis.github.io/prizma-inventory/ redirects to new URL (GitHub auto-redirect)

- [ ] If redirect fails — note it, not a blocker

General

- [ ] Dev bypass ?dev_bypass=opticup2024 works on both pages

- [ ] Zero console errors on both pages

9. Step 7 — Documentation Update

Update these files at end of phase:

- ROADMAP.md — mark Phase 3.5 ✅

- SESSION_CONTEXT.md — update with new URLs and architecture

- CHANGELOG.md — new section

- CLAUDE.md (repo root) — update file structure section:

  - Add inventory.html as the main app file

  - Add index.html as home screen

  - Update deploy URL to opticalis.github.io/opticup/

10. What's NOT in Phase 3.5

| Feature | Deferred To |
| --- | --- |
| Session timeout configurable by manager | Phase 4 or standalone feature |
| Per-module permissions on home screen (hide cards by role) | When Module 2 is built |
| Animated transitions between home and modules | UI polish phase |
| Mobile-optimized home screen | UI polish phase |
| Custom 404 page for old prizma-inventory URLs | Only if GitHub redirect stops working |

11. File Size Budget

| File | Estimated Lines |
| --- | --- |
| index.html (new home screen) | ~120 |
| inventory.html (renamed + back-to-home link added) | existing + ~5 lines |
| No new JS files | — |